PROPOSAL FOR PRELIMINARY EXPLORATION (G-3) FOR GLAUCONITICSANDSTONE

IN BANHARI BLOCK DIST.- SATNA, MADHYA PRADESH (AREA 11.26 Sq. Km)

COMMODITY: GLAUCONITIC SANDSTONE

BY

MINERAL EXPLORATION AND CONSULTANCY LIMITED DR. BABA SAHEB AMBEDKAR BHAWAN

SEMINARY HILLS NAGPUR, MAHARASHTRA

PLACE: NAGPUR DATE:07.04.2026

SUMMARY OF THE BLOCK FOR PRELIMINARY EXPLORATION (G-3) FOR GLAUCONITIC SANDSTONE IN BANHARI BLOCK,

DIST- SATNA, MADHYA PRADESH

| Features | Details |
| --- | --- |
| Block ID | BANHARI |
| Exploration Agency | Mineral Exploration and Consultancy Limited (MECL) |
| Commodity | Glauconitic Sandstone |
| Mineral Belt | Banhari block lies in part of Majhgawan-Paharikhera Potash Belt which is situated in the northern part of the Satna Dist Madhya Pradesh and falls in part of the Survey of India Topo sheet no 63D/09. |
| Completion period with entire Time schedule To complete the project | 09 Months |
| Objectives | - Geological mapping on 1:4000 scale in the BANHARI block. - Topographical survey in 2m contour interval on 1:4000 scale - To prove the depth continuity of Glauconitic sandstone formation in Banhari block, - To estimate the Mineral Resources (333) and grade (K2O) for glauconite in the block as per UNFC and MEMC-2015 Rules amended up to 2021 |
| Whether the work will be carried out by the proposed agency or through outsourcing and details thereof. Components to be outsourced and name of the outsource agency | Work will be carried outby the proposed agency. |
| Name / Number of Geoscientists | Nos of Geoscientists:2 |
| Expected Field days (Geology, Geophysics, surveyor) | Geologist Party days: 90 (At field) & 30 at HQ |
|  | Survey Party days: 30 |

| 1. |  | Location |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Latitude-Longitude |  |  | S No |  | UTMZone-44(m) |  | GeographicCo-ordinateWGS-84 |  |  |
|  |  |  |  |  |  | Easting(m) | Northing(m) | LATITUDE | LONGITUDE |  |
|  |  |  |  | A |  | 460612.00 | 2754735.40 | 24° 54′ 26.14″ | 80° 36′ 35.87″ |  |
|  |  |  |  | B |  | 460612.00 | 2759237.25 | 24° 56′ 52.50″ | 80° 36′ 35.41″ |  |
|  |  |  |  | C |  | 461786.59 | 2759475.08 | 24° 57′ 00.34″ | 80° 37′ 17.27″ |  |
|  |  |  |  | D |  | 462874.26 | 2757226.66 | 24° 55′ 47.34″ | 80° 37′ 56.28″ |  |
|  |  |  |  | E |  | 464397.42 | 2754735.40 | 24° 54′ 26.47″ | 80° 38′ 50.82″ |  |
|  | Villages |  | Banhari, Kishunpur |  |  |  |  |  |  |
|  | Tehsil/Taluk |  | Majhgawan |  |  |  |  |  |  |
|  | District |  | Satna |  |  |  |  |  |  |
|  | State |  | Madhya Pradesh |  |  |  |  |  |  |
| 2. | Area (hectares / square Km) |  |  |  |  |  |  |  |  |
|  | Block Area |  | 1125.72 ha/11.26 sq.km |  |  |  |  |  |  |
|  | Forest Area |  | The block co-ordinates were verified in the Decision Support System (DSS) of Forest department, Ministry of Environment, Forest and Climate Change (MOEFCC). It has been found that the block area is under “not inviolate”. (Go) - non-Forest area. In Gati Shakti portal, block co-ordinates were verified and found the block falls under Baraundha Protected Forest range. |  |  |  |  |  |  |
|  | Government land Area (Bilanam) |  | Data not available |  |  |  |  |  |  |
|  | Charagaha |  | Data not available |  |  |  |  |  |  |
|  | Private Land Area |  | Part of the area is private cultivated land |  |  |  |  |  |  |
| 3. | Accessibility |  |  |  |  |  |  |  |  |
|  | Nearest Rail Head |  | Majhgawan located at 15km in South Eastern direction from the block |  |  |  |  |  |  |
|  | Road |  | NH 11 passes near the block, which connects Satna and Chitrakoot |  |  |  |  |  |  |
|  | Airport |  | Khajuraho (120km) |  |  |  |  |  |  |
| 4. | Hydrography |  |  |  |  |  |  |  |  |
|  | Local Surfac Drainage Pattern (Channels) |  | Dendritic Drainage Palsuni River (also named Badha Nala in toposheet) |  |  |  |  |  |  |
|  | Rivers/Streams |  |  |  |  |  |  |  |  |
| 5. | Climate |  |  |  |  |  |  |  |  |
|  | Mean Annual Rainfall |  | Average annual rainfall is100 mm |  |  |  |  |  |  |
|  | Temperatures (Minimum) Temperatures (Maximum) |  | Minimum temperature 5°C (Jan), Maximum temperature upto 45°C(May) |  |  |  |  |  |  |
| 6. | Topography |  |  |  |  |  |  |  |  |
|  | Toposheet Number |  | 63D/09 |  |  |  |  |  |  |
|  | Morphology of the Area |  | The terrain is represented by a number of gently sloping table lands and north facing escarpments and inter-montane valleys. The table lands are capped by the gently dipping sandstone. The highest elevation of the area is 440m in the northeren and lowest elevation 340m south eastern part of the block. |  |  |  |  |  |  |
| 7. | Availability of baseline Geoscience data |  |  |  |  |  |  |  |  |
|  | Geological Map (1:50K/25K) |  | Geological Map of GSI FS 1986-88 is available at 1:12500scale |  |  |  |  |  |  |
|  | Geochemical Map |  | Available |  |  |  |  |  |  |
|  | Geophysical Map (Aeromagnetic, ground geophysical, Regional as well as local scale GP maps) |  | Not Available |  |  |  |  |  |  |
| 8 | Justification for taking up Reconnaissance Survey/Regional Exploration |  | - Today most of the potash demand is met through bedded marine evaporite deposits such as sylvite, carnalite, kainite, polyhalite, surface and sub-surface potash-rich brines. In absence of mineable evaporite potash deposits in India, it was considered necessary to look for non-traditional source of potash such as glauconitic sandstone and potash rich shales. Hence, potash recovery from low-grade glauconitic sandstone is essential, as its high-grade deposits are limited in our country. - 1984-85, GSI has carried out exploration in area of about 12 sq km in Pindra North Block and estimated 'proved category' reserves of about 266 million tones with 4.90%K2O, indicated large portion of the horizon carries more than 5% K2O. Towards West of the GSI’s Pindra North block, there are two 10a2b cancelled leases for glauconitic sandstone, The two blocks, namely, Chitrakoot-2 explored by M/s Nagur Minerals Pvt. Ltd. and Chitrakoot-3 explored by M/s Mobile Trading & Investment Pvt. Ltd which have an estimated proved mineable reserves of 50.46 mT and 85.51 mT respectively. - MECL has carried out Reconnaissance survey in Pindra SW Extension block (39.23 sq, km), which is south western extension of Pindra North block, where 1918 mT with average 6.96% K2O (334) resources are estimated. - MECL has carried out Preliminary Exploration (G-3) in two blocks Deulha (8.5 sq. km.) and Jhari (5.1 sq. km.) carved out from Pindra SW Extension block (39.23 sq, km) where 317.04 mT (333 category) with average grade of 6.80% K2O and 104.20 mT (333 category) with average 6.04% K2O resources are estimated respectively. - MECL has carried out Reconnaissance survey in Kisanpur (G-4) Block (52.17 sq. km.) which is located west of 10A2(b) cases and Pindra SW extension block, where, 1505.26 mT with average grade of 6.67% K2O (333+334) resources are estimated. - Considering the consistency of glauconitic sandstone and owing to thickness intercepted in boreholes drilled by MECL in the Kisanpur Block, this block is selected in areas having less over burden with a auctionable size block is demarcated and proposed for G-3 level of exploration. |  |  |  |  |  |  |

PROPOSAL FOR PRELIMINARY EXPLORATION (G3) FOR GLAUCONITIC SANDSTONE IN BANHARI BLOCK DIST.- SATNA, MADHYA PRADESH (AREA 11.26 Sq. Km)

- INTRODUCTION

  - Along with nitrogen and phosphorus, potassium is one of the most essential macronutrients and is required in agriculture in relatively large amounts for plant’s healthy growth. After the growing recognition of potassium as one of the key nutrient in plant growth, potash industry was developed. Reaching an estimated value of one million tonnes in 1921, production of potassium continues to increase consistently and reach to almost 34.6 million tonnes in 2013 (United State Geological Survey, 2013a,2013b) expecting to raise 37.8 million tons in 2022 with the growth rate of about 2.9% annually (Rawashdehet al.,2016).

  - Today most of the potash demand is met through bedded marine evaporite deposits such as sylvite, carnalite, kainite, polyhalite, surface and sub-surface potash-rich brines. These minerals are mixture of soluble salts, mainly potassium chloride or sulfates. More than 90% of these deposits are mainly concentrated in countries like Canada, Russia, Belarus, Brazil, China, Chile, Germany and USA (Anderson, 1985; The New York Times Editorial Board,2013; Rawashdeh and Maxwell, 2014) on which rest of the world is dependent for supply of potash fertilizer.

  - In order to sustain crop production and to ensure self-sufficiency, exploration and investigation of alternative resource for potassium such as K-bearing silicates could be one of the options to meet the future demand (Manning,2010; Manning,2012; Ciceriet al., 2015).

  - In absence of mineable evaporite potash deposit in India, it was considered necessary to look for non-traditional source of potash such as glauconitic sandstone and potash rich shales. In many countries deficient in the conventional evaporite deposits insoluble potash is used to be extracted out of silicate and non-silicate minerals. Thus, alunite in Bulla dealah in New castle, (Australia) containing 5% to 10%. K2O was commercially exploited. Extraction of potassium from shales has also been discussed by Everest et al. (1964), Similarly glauconite has been used in USSR as a source of potassium fertilizer's (GSI, CGPB report, 1978 p.94).

  - Out of different non-conventional sources, glauconitic sandstone deposits are available in plenty and are considered as one of the indigenous resources for potassium in India. India has vast reserves of more than 3,000 million tonnes of glauconitic sandstone containing 4 to 8% K2O occurring in States like Madhya Pradesh, Uttar Pradesh, Rajasthan and Gujrat (KumarandBakliwal,2005).

  - BACKGROUND

  - MECL has carried out Reconnaissance survey in Kisanpur block (52.17 sq, km), MECL has estimated 1505.26 mT with average grade of 6.67% K2O (333+334) resources in this block with average thickness of glauconitic sandstone is 19.25m.

  - Considering the consistency of glauconitic sandstone and owing to thickness intercepted in boreholes drilled by MECL in in the Kisanpur Block, this block is selected in areas having less over burden with a auctionable size block is demarcated and proposed for G-3 level of exploration

  - LOCATIONAND ACCESSABILITY

  - Banhari block is a part of Majhgawan-Paharikhera Potash Belt is is situated in the northern part of the Satna Distt., Madhya Pradesh and falls in part of the Survey of India toposheet no. 63D/09. Majhgawan railway station is located on Bombay-Jabalpur-Allahabad line and lies between Satna and Manakpur stations. It also falls on State highway no. 11 and is about 55 km from Satna on Satna -Chitrakoot road. Khajuraho and Allahabad are nearest airports. Boundary corner points of BANHARI block given below

| Block Corner points | UTMZone-44(m) |  | GeographicCo-ordinateWGS-84 |  |
| --- | --- | --- | --- | --- |
|  | Easting(m) | Northing (m) | LATITUDE (DMS) | LONGITUDE (DMS) |
| A | 460612.00 | 2754735.40 | 24° 54′ 26.14″ | 80° 36′ 35.87″ |
| B | 460612.00 | 2759237.25 | 24° 56′ 52.50″ | 80° 36′ 35.41″ |
| C | 461786.59 | 2759475.08 | 24° 57′ 00.34″ | 80° 37′ 17.27″ |
| D | 462874.26 | 2757226.66 | 24° 55′ 47.34″ | 80° 37′ 56.28″ |
| E | 464397.42 | 2754735.40 | 24° 54′ 26.47″ | 80° 38′ 50.82″ |

  - PHYSIOGRAPHYANDDRAINAGE

  - The block lies in the Majhgawan range which is bordering Indo-Gangetic alluvial plains in the north. The terrain is represented by a number of gently sloping table lands and north facing escarpments and inter-montane valleys. The table lands are capped by the gently dipping sandstone. The Glauconitic Banbiha sandstone forms an erosion surface.

  - The drainage pattern in the area is of dendritic type. The regional slope of the area is towards north and northeast and so most of the rivers flows towards north and northeast. Palsuni River (also named Badha Nala in toposheet), the only significant stream in the area forms tributary of river Yamuna. The highest elevation of the area is 440m in the northeren and lowest elevation 340m south eastern part of the block.

  - CLIMATE

  - The climate is tropical monsoon type. The maximum temperature recorded is 45°C and in winter temperature drops down to 5°C. Average annual rainfall is100 cm with maximum precipitation during July and August.

  - REGIONAL GEOLOGY

    - The rock types of the region, ranges in age from Archaean to Cainozoic. The Archaean rocks comprise of granites & gneisses and are exposed only in northern part of the Satna district. The rocks of Vindhyan Super group comprised of Semri, Kaimur, Rewa & Bhander groups. The Semri Group of rocks is represented by an alternating sequence of Sandstone and shale along with porcellanite and limestone. The Semri Group of rocks mainly exposed in the southern and northern part of the district. The Rohtas Limestone of Semri Group is light to grey in colour, fine grained compact and well bedded. The Kaimur Group comprising mainly sandstone which is fine grained; massive and thickly bedded is exposed in the northern and southern part. The Rewa Group of rocks comprises mainly of sandstone, shale and conglomerate.

    - The Rewa Group has been subdivided into formations namely the Panna Shale, the Itwa Sandstone, the Jhiri Shale and the Gahadra Sandstone. The Panna Shale conformably overlies the Baghain Sandstone. It mainly comprises purple to olive green (khaki), thinly laminated flaggy shale with thin siltstone and fine sandstone. Itwa Sandstone conformably overlies the Panna Shale with a gradational contact. It forms a prominent stratigraphic division between the Panna Shale and the overlying Gahadra Sandstone. The Sandstone comprises dirty green, greenish grey and variously coloured medium to fine grained sandstone with thin shale and siltstone partings. The Jhiri Shale is purple, greenish grey, khaki and chocolate coloured, thinly laminated with wavy to lenticular bedding. Sedimentary structures such as halite casts, loadcasts, flute casts, bounce marks, small scale cross bedding and ripple marks are commonly exhibited by silty and sandy units. The Gahadra Sandstone comprises a thickly bedded, current bedded and massive sandstone succession. It is compact and pink, light reddish brown and purple coloured, medium to fine grained, rarely gritty. A conglomerate (oligomictic type), comprising pebbles, cobbles and even boulder size fragments of vein quartz and sandstone, has yielded diamonds in the Sakaria area.

    - Regional Stratigraphy of the area is given in below table

Table:- Regional Stratigraphic Sequence of lithology (After GSI, 1988)

| AGE | SUPERGROUP/ GROUP / COMPLEX | FORMATION/SERIES | LITHOLOGY |
| --- | --- | --- | --- |
| Recent to sub-recent |  |  | Alluvium |
| Proterozoic | Vindhyan Super Group | Rewa | Upper Rewa Sandstone Jhiri Shales Itwa Sandstone, Banbiha sandstone (Glauconitic sandstone) Panna Shales Diamondiferous Conglomerate beds |
|  |  | Kaimur | Baghain Sandstone |
|  | Unconformity |  |  |
|  | Vindhyan Super Group | Semri | Palkwan Shale Dolomitic limestone Pandwafall sandstone |
|  |  | Semri Pandwafall formation | Bansagar sandstone (Upper glauconitic sandstone) Kohari chert (dolomitic limitation chert and chert breccia) Kudwari sandstone (Lower glauconitic sandstone) |
| Unconformity |  |  |  |
| Proterozoic | Bundelkhand Gneissic Complex |  | Granite gneiss Granite |

  - BLOCK GEOLOGY

  - Formations in the Banhari block belong to Rewa series of Vindhya Super Group. Litho-units exposed in the block are Rohania Sandstone, Pindra Shale, Bhulwa Limestone, Banbiha glauconitic sandstone and Panna Shale.

  - Rohania Sandstone is the topmost member of Itwa Sandstone Formation. It is about 4 to 5 meters thick and exhibit uniform thickness throughout the area Diamondiferous Itwa conglomerate of the Panna. Diamond Belt is associated with this sandstone only, however, in this area, the conglomerate is absent the sandstone thickness as intercepted in boreholes varies in thickness from 1.0 to 6.0 metres.

  - Pindra shale member represents transitional facies from underlying limestone to overlying Rohania sandstone. In the basal part the shale 15 greenish and calcareous with thin interbeds of limestone. In its upper part the shale is noncalcareous, pink and is interbedded with overlying sandstone.

  - Bhulwa Limestone Member: Bhulwa limestone member consists of a lower chert breccia/brecciated chert horizon and an upper limestone horizon The chert breccia unit overlies Banbiha sandstone and the contact between the two is rather gradational in the sense that, the upper horizons of glauconite. sandstone carries thin bands of chert (bedded) which, in its upper portions, changes into a chert breccias with, fragments of chert and glauconitic sandstone and finally into a thick bed of chert.

  - Banbiha Sandstone Member (glauconitic sandstone):  Being the lowest member of the Itwa Sandstone Formation, this sandstone overlies Panna Shale Formation with a sharp break in grain size and mineral constituents although bands of shale are recorded in the basal part of glauconitic sandstone. The sandstone is exposed in the form of ENE-WSW trending table land on either side of the Badha nala. The length of the sandstone exposures is 20 km and average width is 2 km. The thickness varies from 18.5 to 33.00 meters, however in drill holes its average thickness is about 24.65 meters.

  - Panna shale formation Panna shale is exposed in the form of a band around table lands formed by overlying Banbiha sandstone.

Stratigraphic Sequence of Banhari Block, Dist: Satna, Madhya Pradesh

| AGE | SUPERGROUP/ GROUP / COMPLEX |  | SERIES | FORMATION | LITHOLOGY |  |
| --- | --- | --- | --- | --- | --- | --- |
| Recent to sub-recent |  |  |  | Alluvium/soil/laterite |  |  |
| Proterozoic | Vindhyan Super Group |  | Rewa | Gahadara sandstone | Quartz arenite |  |
|  |  |  |  | Jhiri Shale | Upper shale | Green & Red shale |
|  |  |  |  |  | Upper White sandstone | medium grained quartz arenite |
|  |  |  |  |  | Middle Glauconitic sandstone |  |
|  |  |  |  |  | Lower White sandstone – | medium grained quartz arenite |
|  |  |  |  |  | Lower shale | green and red shale with conglomerate |
|  |  |  |  |  | Rohania sandstone | quartz arenite with granular conglomerate |
|  |  |  |  | Itwa sandstone formation | Pindra Shale | green and red shale with limestone interband |
|  |  |  |  |  | Bhulwa limestone | cream colour limestone with brown chert |
|  |  |  |  |  | Banbiha Sandstone | glauconitic limestone |
|  |  |  |  | Panna Shale | Shale with limestone interband |  |
|  |  |  | Kaimur | Baghain Sandstone | Medium to Coarse Sandstone, fine sandtone with siltstone and shale inter bands. Medium to coarse sandstone, angular gravel bearing sandy conglomerate |  |
|  |  |  | Unconformity |  |  |  |
|  | Vindhyan Super Group |  | Semri |  | Palkwan Shale Dolomitic limestone Pandwafall sandstone |  |
|  |  |  |  | Pandwa fall formation | Bansagar sandstone (Upper glauconitic sandstone) Kohari chert (dolomitic limitation chert and chert breccia) Kudwari sandstone (Lower glauconitic sandstone) |  |
|  |  | Unconformity |  |  |  |  |

  - PREVIOUS WORK:

    - Regional geological mapping of the area was carried out by Sanyal and Chakraborty (1982). Adjoining parts were mapped by Mehta (1942), Mathur (1954), Rao (1972) and Soni (1981) Rao (1980) and Rao and Soni (1985). Aspects related to stratigraphy of glauconite bearing horizons and associated rocks were discussed in the report. Adjoining area towards east, falling in the state of Uttar Pradesh, was studied by Kedar Karayan (1960), Safaya (1963-66), Hukku (1971) and Srivastava et al (1977). Kalsotra and Sheo Prasad (1980), while drilling for testing in ASMARA lineament in the adjoining area of Uttar Pradesh intersected the glauconitic horizon. They analysed samples of glauconitic sandstone. Detailed exploration of glauconitic sandstone in the area was carried out by Geological Survey of India, Uttar Pradesh Circle in1980-82.

    - A total of 23 drill holes were drilled in Pindra North Block for the calculation of reserves of glauconite by GSI in the year 1987 and also 2 boreholes (GMP-22&GMP-23) were drilled to study the regional distribution of glauconitic sandstone and potash content and the total quantum of drilling in 23 drill holes was 456.90 m. The drilling results show that the glauconitic sandstone varies from 10 m to 19.40 m with an average thickness of 15.89 metres and thickness of 10 to15 m are recorded in holes where the upper part of sandstone is eroded away. The actual thickness varies from 15 to 19.40 meters. The drilling result shows that the upper 5 meters of glauconitic sandstone is ferruginous and brown in colour which confirms the oxidation of iron and the lower portion is bluish-green and non-ferruginous. Also, the sandstone contains thin bands and laminae and fragments of chert in its upper part and thin grey shale bands in its lower part. And the thickness of bands varies from 2 mm to 2 cm. Thin bands of quartz rich sandstone (2cm to 14cm) also occur within the sandstone and have diluted K2O content.

    - Detailed exploration of about 12 sq km of Pindra North Block indicates 'proved category' reserves of about 266 million tones with 4.90% K2O with a large portion of the horizon carrying more than 5% K2O.

    - M/s Nagur Minerals Pvt. Ltd. had executed exploration work in the Chitrakoot- 2 prospecting lease block, with geological mapping, surface sampling, pitting/trenching and drilling of 16 boreholes to estimate proved mineable resource of 50.46 mT

    - MECL has carried out Reconnaissance survey in Pindra South West extension block covering an area of 39.23 sq.km, a total 10 no of exploratory boreholes with total meterage of 472.00 m were drilled on 1600X1600m grid. MECL in the Pindra SW extension block has established a fairly extensive horizon of glauconitic sandstone extending over entire area of 39.23 sq.km with average width of 2.5km, glauconitic sandstone is underlain by younger sediments. Average thickness of the glauconitic band is 24.65m, owing to thickness and extensive horizon area about 1918 million tonnes of reconnaissance resources with average grade of 6.96% K2O are estimated.

    - MECL has further carried out Preliminary Exploration (G-3) in two blocks Deulha (8.5 sq. km.)  and Jhari (5.1 sq. km.) carved out from Pindra SW Extension block (39.23 sq, km).

    - In Deulha block (8.5sq. km.) 08 no. of exploratory boreholes with a total meterage of 393.00 m were drilled at 800X800m grid interval, where MECL has established 317.04 million tonnes of In-situ Inferred resources (333 category) with average grade of 6.80% K2O.

    - In Jhari block (5.1sq. km.) 05 no. of exploratory boreholes with a total meterage of 160.00 m were drilled at 800X800m grid interval, where MECL has established 104.20 million tonnes of In-situ Inferred resources (333 category) with average grade 6.04% K2O.

    - MECL has carried out Reconnaissance survey in Kisanpur (G-4) Block (52.17 sq. km.) which is located west of 10A2(b) cases and Pindra SW extension block. Total 08 no of exploratory boreholes with total meterage of 308.00 m were drilled on 1600X1600m grid. MECL has established a fairly extensive horizon of glauconitic sandstone extending over entire area of 52.17 sq.km. Average thickness of the glauconitic band is 19.25m, owing to thickness and extensive horizon area about 1506.26 million tonnes of reconnaissance resources with average grade of 6.67% K2O are estimated.

  - OBJECTIVES OF THE EXPLPORATION

The exploration is proposed with the following objectives

- Geological mapping on 1:4000 scale in the Banhari block.

- Topographical survey in 2mt interval in 1:4000 scale

- To prove the depth continuity of Glauconitic sandstone formation in Banhari block,

- To estimate the Mineral Resources (333) and grade (K2O) for glauconite in the block as per UNFC and MEMC-2015 Rules amended up to 2021.

  - PROPOSEDSCHEMEOFEXPLORATION

    - Geological mapping: The available geological map of GSI (1984-88) and MECL in1:12,500 scale which will be used as base map and geological mapping will be carried out in 11.26 sq.km block, on 1:4000 scale.

    - Topographical Survey: DGPS survey will be carried-out for determining co-ordinate and reduced level (RL) of 12 no of the borehole locations and block boundary. Area is surveyed for topographical features at 2m contour interval in 1:4000 scale.

    - Exploratory Drilling: The present exploration scheme is prepared by proposing 12 nos. of boreholes on 800X800m grid with average proposed closed borehole depth of 50m. All the boreholes are planned vertical to establish the depth continuity of glauconite zones as intercepted in the MECL borehole MKNP-03.

| BH No. | Section Line | From (m) | To (m) | Glauconitc sandstone Thickness (m) |
| --- | --- | --- | --- | --- |
| MKNP-03 | S3-S3' | 9.70 | 21.00 | 11.30 |

    - The boreholes will be closed judicially by the field geologist, after encountering the panna shale formation, so that entire glauconitic sandstone is drilled. The proposed location & depth of the borehole is tentative and the final decision regarding taking up borehole, borehole location and closing of borehole will be ascertained by field geologist. Tentative location and depth of borehole have been provided for each block. Proposed Borehole parameters are tentative and may vary subject to the geological and drilling conditions in the study area.

    - Drill core logging: Geological core logging will be carried out systematically by recording carefully the minute details and physical/lithological characters of the rock formations including colour, core recovery, grain size, weathered zone, texture, banding, mineralogical composition, micro-structural / structural details, lithological variations. As per the requirement the Rock quality designation (RQD) shall also be carried out, while logging drill cores. On the basis of these parameters, grade of glauconite can be broadly assessed and it will also be helpful in sampling/demarcating the glauconite zones.

    - SAMPLING:

      - Drill core sampling: For preparation of samples, the borehole core will be splitted into two equal halves by using core splitter. One half will be powdered to 100 mesh size and the other half will be kept for future studies. The powdered material will be mixed thoroughly and about 100 gram of samples will be taken for chemical analysis by successive coning and quartering as primary samples and rest of the material (-100 mesh size) will be kept as duplicate half for future reference. It will generate about 300 Nos primary samples and 10% of primary samples i.e. 30 nos External Check samples will be prepared as External Check samples that will be sent to NABL accredited Lab for analysis. Each sample should be marked at every 1m length in case of continuance of similar mineralogical composition down the borehole. The sample length towards the floor marked by non-ore zone needs also to be adjusted as per variations of the litho-units. Even if the floor is distinctly differentiated by the presence of non-mineralized zone, at least two nos. samples after the Glauconite zone need to be drawn to mark the floor of the Glauconite zone decisively.

    - Chemical Analysis: All the 300 no of primary core samples and 30 no of external check samples will be analyzed for 4 radicals (K2O, SiO2, Al2O3 & Fe2O3) by XRF method.

    - Determination of bulk gravity: To calculate the resource, volume of the orebody needs to be multiplied with a density factor. Hence, 5 nos. of samples will be drawn from the glauconitic sandstone for determination of specific gravity.

    - Petrographic studies and Modal Analysis

During the course of drilled core sampling 10 nos. of samples form Glauconitic sandstone horizon will be collected to carry out the Petrographic studies and the positive samples will be selected for conducting the Modal analysis to know the exact glauconite percentage in the samples.

  - QUANTUMOFWORK

  - The following quantum of work have been proposed for preliminary exploration (G-3) for glauconitic sandstone in Banhari block:

| Sl.No. | Item of Work | Unit | Phase – I Target |  |
| --- | --- | --- | --- | --- |
| 1 | Geological Mapping on 1:4000scale | Sq.Km | 11.26 |  |
| 2 | Topographical Survey (1:4000scale) | Sq.Km | 11.26 |  |
| 3 | DGPS Survey for Borehole fixation | Nos. | 17 | 12 boreholes + 5 Cardinal points |
| 4 | Drilling (Core) | m. | 650 | 1 stratigraphic BH upto 100 m, 11 BH upto 50 m; |
| 5 | Drill core sample (Primary) | Nos. | 300 |  |
| 6 | Drill core sample (External Check) | Nos. | 30 |  |
| 7 | Chemical Analysis (Primary + Check) for 4 radicals viz. K2O, SiO2, Al2O3 & Fe2O3 | Nos. | 330 |  |
| 8 | Bulk Density | Nos. | 5 |  |
| 9 | Petrographic Studies and modal analysis | Nos. | 10 |  |
| 10 | Geological Report preparation | Nos. | 1 |  |

  - TIME SCHEDULE AND ESTIMATED COST

  - The proposed exploration program envisages geological mapping, core drilling, sample preparation and laboratory studies, which will be completed within 5 months, geological report preparation and peer review will take 4 months with two months overlapping with lab works. As the block is coming under forest 2 months’ time is taken for forest clearances before starting of drilling. Therefore, a total of 09 months is planned for completion of the entire proposed program

  - Tentative Cost has been estimated based on Schedule of Charges (SoC) of projects funded by National Mineral Exploration Trust (NMET) w.e.f. 15/12/2025. The total estimated cost is Rs. 120.19 Lakhs. The summary of cost estimates for this preliminary exploration (G-3) is given below:

| Sl. No. | Item | Total Estimated Cost (Rs.) |
| --- | --- | --- |
| 1 | Geological Mapping, Other Geological Work | 31,29,448 |
| 2 | Drilling | 5,104,250 |
| 3 | Laboratory studies | 1,477,400 |
| 4 | Sub Total ( 1 to 3) | 97,11,098.00 |
| 5 | Exploration Report Preparation | 2,50,000 |
| 6 | Proposal Preparation | 1,94,222 |
| 7 | Peer review charges | 30,000 |
| 8 | Sub Total (1 to 6) | 1,01,85,320 |
| 9 | GST 18% | 18,33,357.59 |
|  | Total: | 1,20,18,677.55 |
|  | Say Rs. In Lakh | 120.19 |

Time Line as approved by TCC NMET