Regional Mineral Targeting and integrated mineral system studies for identification of  prospective blocks in Proterozoic rocks of Amgaon Gneissic Complex, Dongargarh Granites, Dongargarh Supergroup, Bijli Rhyolite, Bailadila Group, in parts of Uttar Baster Kanker, Mohalla- Manpur Chowki Districts, Chhattisgarh.

(Area: 1560 sq.km)

Prepared by

United Exploration India Pvt. Ltd.

Unit 402, 4th floor, Axis Mall, Block-C

Newtown, Kolkata, West Bengal, 700156

Place: Kolkata, West Bengal

Date: 08/07/2025

PROJECT SUMMARY

|  | Features | Details |
| --- | --- | --- |
|  | Block ID | RMT Bastar |
|  | Exploration Agency | United Exploration India Pvt. Ltd. |
|  | Commodity | REE, RM, Critical Minerals, Iron, Copper & Gold |
|  | Mineral Belt | The project block is part of Bastar Craton. |
|  | Budget & Time schedule to complete the project | Budget: 5.43 and Timeline: 24 Month |
|  | Objectives | - The objective is to Targeting Regional Mineral with the help of predictive geological mapping using geophysical and geological data, regolith characterization, sampling, geochemistry, geochronology, remote sensing, depth-to-basement mapping, field observations, and mineral system studies. - Integrating these datasets will enable the creation of depth models and maps to identify potential mineral exploration zones. |
|  | Whether the work will be carried out by the proposed agency or through outsourcing and details thereof. Components to be outsourced and name of the outsource agency | UEIPL and its associates |
|  | Name/Number of Geoscientists | 4 Geologist, 2 Geophysicist and 2 GIS specialist. |
|  | Expected Field days (Geology, Geophysics, Surveyor) | Traverse mapping: 120 days |
|  |  | Geochemical sampling/ Geophysical study: 120 days |
|  |  | Drilling: 120 days |
| 1. | Location |  |
|  | Latitude and Longitude | 20°35’8.698” N-20°01’18.285” N and 80°38’6.962” E-80°52’1.214” E |
|  | Villages | Mohla, Dighwadi, Panabaras, Bharritola, Manpur, Kodekurse, Hureli, Kapsi, Chandanpur |
|  | Tehsil/Taluk | Mohla, Manpur, Kanker, Pakhanjur |
|  | District | Uttar Bastar Kanker and Mohla-Manpur-Chowki Districts |
|  | State | Chhattisgarh |
| 2. | Area (hectares/ square kilometres) |  |
|  | Block Area | 1560 sq.km |
|  | Forest Area | 750 sq.km |
|  | Government Land Area | Under progress |
|  | Charagaha | Under progress |
|  | Private Land Area | Under progress |
| 3. | Accessibility |  |
|  | Nearest Rail Head | Durg (80km) |
|  | Road | NH 930, NH 130D, SH 6, SH 24 |
|  | Airport | Swami Vivekananda Airport, Raipur (110 km) |
| 4. | Hydrography |  |
|  | Local Surface Drainage Pattern (Channels) | Rajghatta Nala, Kondal Nala, Kohka Nala, Hepukasa Nala, Kherkatta Reservoir partly falling with block. |
|  | Rivers/ Streams | Kotri River, Khandi River, Bhurki River |
| 5. | Climate |  |
|  | Mean Annual Rainfall | The average rainfall recorded in the area varies from 120 cm to 150 cm precipitated between June and September. |
|  | Temperature: | Temperature varies from 10°C in the cold season to 45° in summer month; the maximum temperature recorded being 50°C. |
| 6. | Topography |  |
|  | Toposheet Number | Part of 64D10, 11, 12, 14, 15 and 16 |
|  | Morphology of the Area | Rugged topography with hill ranges trending N 10°E-S 10°W, the rest of the area being a plane country. |
| 7. | Availability of baseline geoscience data |  |
|  | Geological Map (1:50K/25K) | 1:50K map available |
|  | Geochemical Map | NGCM data available for 64 D14 |
|  | Geophysical Map (Aeromagnetic, ground geophysical, Regional as well as local scale GP maps) | NGPM data available for 64 D14 and Aeromagnetic data available. |
| 8. | Justification for taking up the investigation | Previously exploration activities were focused mainly on surface and near-surface mineral resources, guided by visible surface manifestations. However, The Regional Mineral Targeting (RMT) projects involves integration of all available geoscience data to discover concealed basement mineralization through establishing the probable mineral system. The RMT Bastar was selected based on several criteria, viz. (1) presence of Bimodal Volcanics and unclassified granitic rocks where REE, RM and Critical Minerals have been noted worldwide, (2) Bailadila Group present in the area hold Iron ore deposits (3) Reported incidence of gold and base metal mineralization in the project area. |