REPORT ON

PRELIMINARY EXPLORATION (G3-STAGE) FOR BAUXITE, GALLIUM, VANADIUM, REE IN SANDHAN BLOCK, KACHCHH DISTRICT, GUJARAT.

By

Geo Marine Solutions Pvt Ltd

15-17-909/9, 5th Cross Shivabagh,

Kadri, Mangalore-575005, Karnataka, INDIA

www.geomarine.in

For

National Mineral Exploration and Development Trust (NMEDT) Ministry of Mines

Wing-F, Room No. 325 & 326, Udyog Bhawan,

Rafi Ahmed Kidwai Marg, Rajpath Area, Central Secretariat

New Delhi-110011

Ref. No: 23/565/2025-NMET/845 dated 10th Feb 2025

MARCH-2026

|  | CONTENTS | Page No |
| --- | --- | --- |
| 1.0 | EXECUTIVE SUMMARY | 01 |
| 2.0 | INTRODUCTION | 05 |
| 2.1 | Details of the project | 06 |
| 2.2 | Investigating agency | 06 |
| 2.3 | Objectives of investigation | 07 |
| 2.4 | Basis for taking up investigation | 07 |
| 2.5 | Details on nature & quantum of work proposed vs achievement | 08 |
| 2.6 | Technical Personal involved in the project | 09 |
| 2.7 | Mode of operation of different work components and associated agency | 10 |
| 3.0 | PROPERTY DESCRIPTION | 12 |
| 3.1 | Details of the area (village name, District, State) | 12 |
| 3.2 | Survey of India toposheet No. | 12 |
| 3.3 | Geo-Coordinates of the area of all corner points | 13 |
| 3.4 | Location and accessibility | 13 |
| 3.5 | Cadastral details, land use/ cover, forest with type of forest, free hold/lease hold details | 14 |
| 3.6 | Climate | 15 |
| 3.7 | Flora/Fauna | 15 |
| 3.8 | Geomorphology | 16 |
| 3.9 | Local Infrastructure | 18 |
| 3.10 | Population | 18 |
| 3.11 | Archaeological & historical sites | 19 |
| 3.12 | National parks and environmental settings of the area | 19 |
| 4.0 | PREVIOUS WORK | 20 |
| 4.1 | Details of previous exploration/ investigation carried out by other agencies/ parties | 20 |
| 4.2 | A very brief note on previous work on geology, geophysics (aero geophysical, ground geophysical), geochemistry | 20 |
| 5.0 | GEOLOGY OF THE AREA | 25 |
| 5.1 | Aerial reconnaissance | 25 |
| 5.2 | Regional geological set up of the area with stratigraphy | 25 |
| 6.0 | GEOSCIENCE INVESTIGATION | 27 |
| 6.1 | Geological mapping and topographic survey | 27 |
| 6.2 | Description of rock types | 30 |
| 6.3 | Petrological, petrochemical studies, whole rock and trace element analysis | 31 |
| 6.4 | Structure and metamorphism | 31 |
| 6.5 | Pitting and trenching | 31 |
| 6.6 | Sampling | 31 |
| 6.7 | Geophysical exploration | 31 |
| 6.8 | Geochemical exploration | 31 |
| 7.0 | INTEGRATION OF GEOLOGY, GEOPHYSICS AND GEOCHEMICAL EXPLORATION DATA AND THE INTERPRETATION | 31 |
| 8.0 | MINERAL PROSPECT | 32 |
| 8.1 | Surface indication | 32 |
| 8.2 | Mode of Occurrence | 33 |

| 8.3 | Alteration zones | 33 |
| --- | --- | --- |
| 8.4 | Genesis of mineralization | 33 |
| 9.0 | EXPLORATION SYSTEMATIC DRILLING | 34 |
| 9.1 | Spacing of boreholes | 34 |
| 9.2 | Methodology of drilling with details of type of drilling | 34 |
| 9.3 | Borehole planning (spacing of boreholes, level of intersection), co-ordinates, RL of collar, borehole logging, core recovery percentage | 35 |
| 9.3.1 | Borehole logging | 38 |
| 9.3.2 | Core recovery | 38 |
| 9.4 | Sample analysis | 38 |
| 9.5 | Chemical analysis and laboratory procedures | 40 |
| 9.6 | Results and discussion | 41 |
| 9.7 | Check samples (at least 10%) may be analyzed from third party NABL accredited labs | 55 |
| 9.8 | Depth of ground water condition should be ascertained and reported | 55 |
| 10 | GEOTECHNICAL STUDIES ON BOREHOLE CORE SAMPLES OF MINERSLISED ZONE, HANGING WALL AND FOOT WALL SIDE | 56 |
| 11 | RESOURCE ESTIMATION | 56 |
| 12 | CORE PRESERVATION | 57 |
| 13 | CONCLUSION AND RECOMMENDATION | 58 |
| 14 | REFERENCES | 60 |
| 15 | LOCALITY INDEX | 61 |

List of Figures

| Figure No. | Title | Page No. |
| --- | --- | --- |
| 3.1 | Block area on Toposheet no. 41E/04 & 41A/16. | 12 |
| 3.2 | Block area on google earth imagery | 13 |
| 3.3 | Accessibility map of Sandhan Block | 14 |
| 3.4 | Geomorphological map of Kachchh (Aquifer map and management plan, CGWB -2022). | 17 |
| 3.5 | Drainage system map of Kachchh (Aquifer map and management plan, CGWB -2022) | 18 |
| 4.1 | showing Brunton Tape survey of Bentonite clay deposit “E” after Kulkarni et al (1964-65). | 21 |
| 4.2 | NGCM(GSI) data for soil regolith in toposheet. No. 41 E/04. | 23 |
| 5.1 | Geological Map of Sandhan Block in 1:50000 (after,GSI). | 26 |
| 6.1 | Geological map prepared by Geo Marine Solutions Pvt Ltd (1:4000 Scale). | 27 |
| 6.2 | Topographic map prepared by Geo Marine Solutions Pvt. Ltd (1:4000 Scale) | 28 |
| 6.3 | Field Photographs taken during Topographic survey and Geological mapping. | 29 |
| 6.4 | Limestone/marl boulder in the soil. | 30 |
| 8.1 | Soil covered and harvested land in Sandhan block. | 32 |
| 8.2 | (a) Agate sample observed in river bed of Sandhan block (b) Marl samples observed in river bed of Sandhan block. | 33 |
| 9.1 | Planned 63 Boreholes at 400mX400m. | 35 |
| 9.2 | Planned 16 Boreholes at 800mX800m. | 36 |
| 9.3 | Drilled Borehole locations on Geological Map. | 37 |
| 9.4 | Core Sample splitting using hammer and chisel. | 39 |
| 9.5 | Core Sample splitting using hammer, chisel and core cutter | 40 |
| 9.6 | Selected limestone samples XRF analysis(a & b). | 41 |

List of Tables

| Table No. | Title | Page No. |
| --- | --- | --- |
| 2.1 | Nature and quantum of work proposed vs achievement | 08 |
| 2.2 | Details of Technical persons engaged in exploration | 09 |
| 3.1 | Coordinates of Sandhan Block | 13 |
| 3.2 | Details of land ownership in Sandhan block. | 14 |
| 5.1 | Stratigraphy of Tertiary Group of rocks (after Biswas, S. K. & Khattri, 2001, GSI) | 25 |
| 9.1 | Borehole Co-ordinates and Collar details. | 37 |
| 9.2 | chemical analysis of borehole-11 | 42 |
| 9.3 | chemical analysis of borehole-03 | 43 |
| 9.4 | chemical analysis of borehole-24 | 44 |
| 9.5 | chemical analysis of borehole-22 | 45 |
| 9.6 | chemical analysis of borehole-13 | 46 |
| 9.7 | chemical analysis of borehole-33 | 47 |
| 9.8 | chemical analysis of borehole-37 | 48 |
| 9.9 | chemical analysis of borehole-51 | 49 |
| 9.10 | chemical analysis of borehole-20 | 50 |
| 9.11 | chemical analysis of borehole-45 | 51 |
| 9.12 | chemical analysis of borehole-47 | 52 |
| 9.13 | chemical analysis of borehole-49 | 53 |
| 9.14 | chemical analysis of borehole-35 | 54 |

List of Annexures

|  | Title |
| --- | --- |
| Annexure - 1 | Boundary Coordinates of Sandhan Block. |
| Annexure - 2 | Topographic Map of Sandhan Block. |
| Annexure - 3 | Location Map of Sandhan Block. |
| Annexure - 4 | Detailed Geological Map of Sandhan Block. |
| Annexure - 5A | Borehole Locations of Sandhan Block with Collar RL. |
| Annexure – 5B | Borehole Locations on Geological Map of Sandhan Block. |
| Annexure - 6 | Borehole Log. |
| Annexure - 7A | List of Samples for XRF. |
| Annexure - 7B | List of Samples for ICPMS. |
| Annexure - 8A | XRF Analysis Results. |
| Annexure - 8B | ICPMS Analysis Results. |
| Annexure - 9 | Core Box Photos. |
| Annexure - 10 | Peer Review Comments |